# DropCity Platform Assessment Gap Analysis and Action Plan

Assessment against the June 2026 capstone evaluation form

| Prepared for | DropCity capstone review |
| --- | --- |
| Scope | Client app, courier app, admin console, backend, documentation, and demonstration readiness |

# Executive Summary

Based on repository inspection and the recent implementation work, the platform is already strong in core functionality, shared branding, admin operations, and route/tracking architecture.

The main gaps are now concentrated in testing and evaluation evidence, final mobile polish across remaining screens, security validation documentation, and presentation/report packaging.

Provisional overall standing: approximately 69/100, based on repository inspection, recent build checks, and the current implementation state.

# Assessment Matrix

| Criterion | Max | Status | What is accomplished | What remains | Prov. |
| --- | --- | --- | --- | --- | --- |
| Technical development & implementation | 25 | Strong / nearly complete | Core flows exist across all three apps; shared branding is standardized; route declaration, matching, tracking, ETA, dispute workflows, admin console, and background tracking architecture are in place. | Finish edge-case cleanup, any lingering UI inconsistencies, and complete end-to-end acceptance testing for critical flows. | 21 |
| User interface, usability & input validation | 10 | Improved / partially complete | Admin console now has a compact dashboard aesthetic; mobile homes are reduced and cleaner; shared palette and contrast are consistent. | Audit remaining mobile screens, polish forms/validation states, tighten accessibility, and standardize error/help messaging. | 8 |
| Testing & evaluation | 20 | Weakest area / needs evidence | Admin web build passes and the codebase is in a better state for evaluation. | Add automated integration tests, negative-input tests, performance checks, fault-tolerance checks, and a documented demo workload test. | 6 |
| System security | 10 | Moderate / needs formal verification | Authentication, admin access control, token-based flows, and role separation are implemented. | Perform a security review for auth boundaries, data privacy, secrets, input sanitation, backup/recovery, and vulnerability testing evidence. | 7 |
| Innovation & creativity | 20 | Strong | Multi-app logistics platform, route-aware matching, OSM/OSRM map flows, background tracking, ETA confidence, and dispute/audit workflows show substantial originality and applied tech. | Document innovation clearly, especially how it maps to Education 5.0, and prepare a concise architecture explanation for assessors. | 18 |
| Documentation & report quality | 10 | Moderate / needs completion | Source of truth is updated and the platform history is well captured internally. | Create final assessment narrative, diagrams, references, setup instructions, and a concise demo guide; ensure all docs are current and consistent. | 6 |
| Presentation & demonstration | 5 | Moderate / needs rehearsal | The platform has visible UI progress and screenshot-worthy views. | Prepare a structured walkthrough, demo script, visual aids, and backup screenshots to ensure the presentation is concise and convincing. | 3 |

# What Has Been Accomplished

A shared DropCity brand palette now spans the Admin, Client, and Courier apps, including contrast-safe light-theme text colors.

The admin console has been redesigned into a compact, high-density dashboard system consistent with the provided UI pattern and screenshots.

Mobile app home screens were simplified to reduce crowding and remove duplicated or redundant cards from the main view.

Core platform flows already exist for client delivery creation, courier route management, tracking, ETA handling, admin monitoring, and dispute resolution.

The source-of-truth document has been maintained and now reflects the latest implementation state and mobile/admin design changes.

# What Remains To Be Accomplished

Complete a full visual consistency pass on the remaining mobile screens beyond the home/navigation surfaces.

Add proper automated testing coverage: unit, integration, negative-input, and regression testing for the critical user journeys.

Gather explicit performance and fault-tolerance evidence for the final report.

Perform a formal security review and prepare evidence for authentication, authorization, privacy, backups, and recovery.

Create the final report package: diagrams, references, demo script, and presentation materials.

Prepare a concise, assessor-friendly walkthrough that demonstrates the platform end-to-end without dead ends or rough edges.

# Detailed Plan to Finish the Platform

## Phase 1 ? UI/UX final polish (1?2 days)

Audit every remaining mobile screen and align typography, spacing, card surfaces, buttons, and empty/error states.

Audit admin subpages for any leftover color drift, noisy controls, or inconsistent table styling.

Fix any remaining contrast or readability issues on light surfaces and small text blocks.

## Phase 2 ? Testing and evaluation evidence (2?4 days)

Add or expand tests for client creation, courier route lifecycle, admin dispute resolution, and shared API helpers.

Run negative-input checks and collect screenshots/logs that show validation and error handling working correctly.

Measure responsiveness under realistic load and document any bottlenecks or mitigations.

## Phase 3 ? Security and reliability review (1?3 days)

Review auth boundaries, role access, token handling, and sensitive data exposure in logs or UI.

Document backup/recovery and privacy protections, then list any remaining risks clearly.

Run a light vulnerability sweep or manual checklist and record findings.

## Phase 4 ? Documentation and assessment packaging (1?2 days)

Write the final report narrative with architecture overview, key achievements, and remaining constraints.

Add diagrams or screen-flow illustrations where they improve assessor comprehension.

Update the source of truth and any supporting guides so the project documentation stays aligned.

## Phase 5 ? Presentation readiness (1 day)

Prepare a short demo script that follows the client, courier, and admin journeys in a logical order.

Collect backup screenshots and key talking points for each grading criterion.

Rehearse the demo to keep it within time and to avoid switching unpredictably between screens.

# Recommended Submission Strategy

Prioritize testing evidence and presentation polish after the UI pass, because those areas currently offer the largest mark gain.

Keep the source-of-truth document synchronized with every completion so the final narrative stays defensible and easy to update.

Use the assessment matrix above as the checklist for the final review before submission.

Assessment note: this is a provisional evidence-based estimate. Features not exercised end-to-end remain provisional until test logs, security evidence, and the final demo are complete.

# Detailed Delivery Plan

The sequence below is ordered to maximize marks quickly: first remove visible UX friction, then prove the system with tests and evidence, then close security and documentation gaps, and finally rehearse the presentation.

| Phase | Key actions | Deliverable / acceptance check |
| --- | --- | --- |
| Phase 1: UI/UX final polish (1-2 days) | Audit the remaining client and courier screens, standardize spacing and typography, normalize loading/empty/error states, and verify contrast on light surfaces so no text becomes unreadable. | A coherent mobile and admin experience with no major visual drift, plus a short screenshot checklist of fixed screens and remaining edge cases. |
| Phase 2: Testing and evaluation evidence (2-4 days) | Add or expand tests for the core journeys, include invalid-input and failure-path checks, run the critical user flows end-to-end, and capture logs or screenshots that prove the expected behavior. | A test pack containing automated results, negative-case evidence, and a short evaluation summary that maps directly to the rubric. |
| Phase 3: Security and reliability review (1-3 days) | Review auth boundaries, role access, secret handling, sensitive log output, privacy exposure, and backup/recovery readiness. Capture any remaining risks and document the mitigation plan. | A security checklist, a backup/recovery note, and a small risk register that is easy for an assessor to review. |
| Phase 4: Documentation and assessment packaging (1-2 days) | Synchronize the source of truth, finalize the assessment narrative, add architecture or flow diagrams where they help, and ensure setup instructions match the current platform state. | A complete submission pack with the report, supporting notes, diagrams, and aligned documentation. |
| Phase 5: Presentation readiness (1 day) | Write a concise demo script, set the screen order for the client, courier, and admin journeys, collect backup screenshots, and rehearse the timing so the walkthrough stays smooth. | A polished, repeatable demo path with backup visuals and speaking points for each assessment criterion. |

## Recommended execution order

Finish the UI/UX pass first, because visual cleanup is the fastest visible win and removes avoidable friction in the demo.

Build the testing evidence second, because the rubric rewards proof of correctness and robustness more than surface polish.

Close security and reliability gaps third, with explicit notes on authentication, privacy, secrets, and recovery.

Refresh documentation and the source of truth immediately after each completed workstream so the final narrative stays consistent.

Reserve the last day for the presentation script, screenshots, and a timed rehearsal.

## Submission-ready checklist

All critical user journeys are visually consistent across client, courier, and admin surfaces.

At least the core flows have passing tests and captured negative-case evidence.

Security observations, backups, and recovery notes are documented.

The source of truth and assessment narrative match the shipped implementation.

The demo script can be run end-to-end without dead ends or unclear transitions.